User Acceptance Testing (UAT) Record

| Date | 13 July 2026 |
| --- | --- |
| Team Identifier | 2026-9150 |
| Project | Book A Doctor - Online Healthcare Appointment Booking Platform |
| Total Marks Available |  |

Project Summary

Project: Book A Doctor - Online Healthcare Appointment Booking Platform

Summary: A web application built on the MERN stack that enables patients to find doctors, reserve appointment slots, and attach supporting documents, while doctors handle their availability and bookings, and administrators vet doctor accounts and monitor overall platform activity.

Release Version: v1.0.0

Test Window: 07 July 2026 through 12 July 2026

Scope of Testing

Areas covered: account registration and sign-in for patients and doctors, doctor discovery and profile viewing, appointment reservation, appointment lifecycle handling (confirm, decline, complete), document attachment, notification delivery, administrator-side doctor vetting, and administrator oversight of appointments.

Traceability: mapped to user stories USN-1 through USN-12 (Project Planning - Product Backlog) and functional requirements FR-1 through FR-7 (Solution Requirements).

Test Environment

Application URL: http://localhost:3000 (client), communicating with http://localhost:5000/api (server).

Demo accounts used for testing: patient@bookadoctor.com / patient123, aisha.khan@bookadoctor.com / doctor123, and admin@bookadoctor.com.

Test Case Log

| Case ID | Scenario | Execution Steps | Expected Outcome | Observed Outcome | Result |
| --- | --- | --- | --- | --- | --- |
| TC-001 | New patient completes registration using valid information | Navigate to the Register screen. Fill in full name, email address, password, and password confirmation. Submit the registration form. | A new account is provisioned and the user is routed to the login or dashboard screen. | Account was provisioned successfully and the redirect behaved as expected. | Pass |
| TC-002 | Registered patient authenticates with correct credentials | Open the Login screen. Provide the registered email and password. Select the Login button. | A JWT is generated and the patient's dashboard loads. | Sign-in succeeded and the dashboard rendered correctly. | Pass |
| TC-003 | Patient filters doctors by area of specialization | Open the Doctor Listing screen. Type a specialization value into the filter field. Review the returned list. | Only doctors whose specialization matches the filter term appear. | The list was filtered correctly with no mismatched entries. | Pass |
| TC-004 | Patient reserves an open appointment slot | Open a doctor's profile page. Choose an available date and time. Confirm the reservation. | An appointment record is created with a status of 'pending'. | The appointment was created and appeared correctly in the patient's dashboard. | Pass |
| TC-005 | Doctor accepts a pending appointment request | Sign in using a doctor account. Open the appointment list. Select Confirm on a pending entry. | The appointment status moves to 'confirmed' and the patient receives a notification. | Status updated correctly and the notification was delivered. | Pass |
| TC-006 | Patient attaches a supporting file to an appointment | Open an existing appointment record. Select a file to attach. Submit the upload. | The file is stored and shown in the appointment's document list. | The document uploaded successfully and appeared in the listing. | Pass |
| TC-007 | Administrator approves a newly registered doctor | Sign in using an admin account. Open the doctor management list. Select Approve on a pending doctor record. | The doctor's isApproved flag is set to true, making the profile visible for booking. | Approval succeeded and the doctor became visible to patients. | Pass |
| TC-008 | Signed-out visitor attempts to open a restricted page | Log out of the application. Attempt to open a patient, doctor, or admin dashboard URL directly. | The visitor is redirected to the login page. | Redirection to login occurred as expected. | Pass |

Defect Log

| Bug ID | Summary | Reproduction Steps | Severity | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Same time slot can be double-booked under concurrent requests | Two patients open the same doctor's identical open slot. Both submit a booking within a few seconds of one another. | Medium | Open | Requires a unique constraint or transactional check on the (doctor, date, timeSlot) combination. |
| BG-002 | Newly uploaded document is not reflected until the page is reloaded | Upload a file to an appointment. Watch the appointment detail view without refreshing the page. | Low | In Progress | The UI should reflect the new document immediately after a successful upload response. |

Approval

Tested by: Kambham Harsha Vardhan

Date: 13 July 2026

Signature: Kambham Harsha Vardhan